VitalWaveOne

DevOps Progress & Infrastructure Roadmap

May 27, 2026

TABLE OF CONTENTS

1. Executive Summary

2. Current System Status & Architecture

3. Infrastructure Overview

4. Performance Metrics & KPIs

5. Phase 1: Launch & Validation (Weeks 1-2)

6. Phase 2: Growth & Optimization (Weeks 3-8)

7. Phase 3: Scale & Enterprise (Weeks 9-16)

8. Monitoring & Logging Strategy

9. Disaster Recovery & Business Continuity

10. Cost Optimization

11. Known Issues & Tech Debt

12. DevOps Handoff Checklist

# 1. Executive Summary

VitalWaveOne is a modern multi-tenant SaaS platform for logistics and order management, deployed on serverless infrastructure (Vercel + Neon PostgreSQL). The platform is production-ready and currently operational with the custom domain vitalwaveone.com.

## Current Status

- ✅ Platform deployed and operational

- ✅ Custom domain configured (vitalwaveone.com)

- ✅ SSL/TLS encryption enabled

- ✅ Multi-tenant isolation implemented

- ✅ 8-layer security architecture

- ✅ CI/CD pipeline with GitHub Actions

## Next Steps

- Establish monitoring infrastructure (Sentry, custom dashboards)

- Onboard beta users (10-20) and collect feedback

- Implement analytics and user behavior tracking

- Establish automated backup and disaster recovery procedures

# 2. Current System Status & Architecture

## System Architecture

| Layer | Technology | Status |
| --- | --- | --- |
| Frontend | React 19 + Vite + Capacitor | ✅ Live |
| Backend API | Vercel Serverless Functions | ✅ Live |
| Database | PostgreSQL (Neon Cloud) | ✅ Live |
| Rate Limiting | Upstash Redis | ✅ Live |
| Storage | Cloudflare R2 | ✅ Configured |
| Authentication | WhatsApp OTP (Meta Graph API) | ✅ Live |
| Email | Gmail SMTP | ✅ Configured |
| Payments | Stripe API | 🔧 Ready |
| CI/CD | GitHub Actions + Vercel | ✅ Live |

## Key Features Deployed

- Multi-tenant architecture with isolated data per tenant

- WhatsApp-based OTP authentication

- Order management system (create, track, deliver)

- Customer portal for self-service order placement

- Driver app for real-time tracking

- Invoice generation and email delivery

- Audit logging for all mutations

- CSRF protection and request rate limiting

# 3. Infrastructure Overview

## Deployment Architecture

- Frontend: Deployed to Vercel Edge Network

- Backend: Vercel Serverless Functions (Node.js runtime)

- Database: PostgreSQL on Neon Cloud

- Cache: Upstash Redis (for rate limiting)

- File Storage: Cloudflare R2 (S3-compatible)

- DNS: Vercel Nameservers (ns1.vercel-dns.com, ns2.vercel-dns.com)

## Current Capacity (Bootstrap Phase)

| Metric | Current Limit | Recommended Scale |
| --- | --- | --- |
| Concurrent Users | 50 | 500 |
| Requests/Hour | 1,000 | 50,000 |
| Database Connections | 10 | 100 |
| Storage | 10 GB | 100+ GB |
| Daily Active Users | 20 | 1,000+ |

# 4. Performance Metrics & KPIs

## Key Metrics to Monitor

| Metric | Target | Current | Priority |
| --- | --- | --- | --- |
| Uptime | 99.9% | TBD | 🔴 Critical |
| API Response Time | < 200ms p95 | TBD | 🟠 High |
| Error Rate | < 0.1% | TBD | 🔴 Critical |
| DB Query Time | < 100ms p95 | TBD | 🟠 High |
| Successful OTP Rate | > 98% | TBD | 🔴 Critical |

# 5. Phase 1: Launch & Validation (Weeks 1-2)

Get the platform in front of beta users and establish baseline metrics.

## Objectives

- Validate platform stability with real users

- Identify and fix critical bugs

- Establish performance baseline

## Week 1 Tasks

| Task | Deliverable | Owner |
| --- | --- | --- |
| Setup Sentry error tracking | Sentry project configured, env vars set | DevOps |
| Create monitoring dashboard | Vercel Analytics dashboard, custom metrics | DevOps |
| Setup database backups | Daily automated backups configured | DevOps |
| Invite beta users | 10-20 customers invited, credentials shared | Product |
| Setup feedback collection | Feedback form or survey created | Product |

## Week 2 Tasks

- Analyze beta user feedback and prioritize bugs

- Review performance metrics and identify bottlenecks

- Deploy hotfixes for critical issues

- Document lessons learned

- Present findings to stakeholders

# 6. Phase 2: Growth & Optimization (Weeks 3-8)

Scale infrastructure, expand user base, and optimize performance.

## Objectives

- Scale to 200-500 active users

- Improve API response times by 30%

- Implement caching layer

- Setup automated alerting for SLA violations

## Key Improvements

| Improvement | Timeline | Expected Impact | Effort |
| --- | --- | --- | --- |
| Implement Redis caching | Week 3-4 | 25% faster responses | Medium |
| Add database indexes | Week 4 | 30% query speedup | Low |
| Setup PagerDuty alerting | Week 5 | Faster incident response | Low |
| Optimize API payloads | Week 5-6 | 20% bandwidth reduction | Medium |
| Implement CDN for assets | Week 7 | 40% faster static content | Low |

# 7. Phase 3: Scale & Enterprise (Weeks 9-16)

Prepare for 1000+ users, enterprise features, and monetization.

## Objectives

- Scale to 1000+ active users

- Migrate to managed database cluster

- Implement advanced analytics

- Setup enterprise SLA monitoring

## Major Initiatives

- Database Scaling: Migrate from Neon to managed PostgreSQL cluster with read replicas

- API Gateway: Implement Kong or similar for advanced routing and rate limiting

- Message Queue: Add Bull/Redis queues for async job processing

- Analytics Platform: Integrate Mixpanel or Segment for user behavior tracking

- Multi-Region Deployment: Setup read replicas in additional regions (Asia, Europe)

- Security: Add WAF, DDoS protection, and zero-trust network access

# 8. Monitoring & Logging Strategy

## Current Setup

- Vercel Analytics: Built-in performance monitoring

- Vercel Logs: Function execution logs and errors

- GitHub Actions: CI/CD pipeline logging and audit

## Required Additions (Phase 1)

| Tool | Purpose | Cost/Month | Status |
| --- | --- | --- | --- |
| Sentry | Error tracking & exceptions | $0 - $99 | 🔄 Setup needed |
| PagerDuty | Incident alerting | $0 - $49 | 🔄 Setup needed |
| Datadog | Full stack monitoring (Phase 2) | $15-$100 | 🔄 Phase 2 |

# 9. Disaster Recovery & Business Continuity

## RTO & RPO Targets

| Component | RTO* | RPO** | Status |
| --- | --- | --- | --- |
| Frontend | 5 min | 0 min | ✅ Auto |
| API Layer | 5 min | 0 min | ✅ Auto |
| Database | 15 min | 5 min | 🔄 Phase 1 |
| File Storage | 30 min | 1 hour | ✅ Configured |

*RTO = Recovery Time Objective (how long to restore service)
**RPO = Recovery Point Objective (max data loss allowed)

## Backup Strategy

- Database: Daily automated backups (Neon Cloud)

- Retention: Keep 30 days of backups

- File Storage: Cloudflare R2 replicates across data centers

- Code: GitHub version control with automated deployment

- Test restores: Monthly backup restore tests

# 10. Cost Optimization

## Current Estimated Monthly Costs

| Service | Cost | Notes |
| --- | --- | --- |
| Vercel | $20-50 | Hosting + Edge network |
| Neon PostgreSQL | $25-50 | Database cluster |
| Upstash Redis | $10-20 | Rate limiting + cache |
| Cloudflare R2 | $5-15 | Object storage |
| Sentry (Phase 1) | $0-30 | Error tracking |
| TOTAL | $60-165 | ✅ Lean stack |

## Cost Optimization Opportunities

- Database query optimization: Could reduce 20% of compute costs

- Implement aggressive caching: Reduce database load by 30%

- Schedule background jobs during off-peak hours

- Monitor and optimize file storage: Archive old invoices to cheaper storage

# 11. Known Issues & Tech Debt

## Current Issues

| Issue | Severity | Timeline | Impact |
| --- | --- | --- | --- |
| No error tracking in production | 🟠 High | Week 1 | Can't diagnose prod bugs |
| Limited monitoring | 🟠 High | Week 1-2 | Reactive instead of proactive |
| No automated backups | 🔴 Critical | Week 1 | Data loss risk |
| No caching layer | 🟠 High | Week 4-5 | Poor performance at scale |

## Tech Debt

- API pagination: Not yet implemented (will need for large datasets)

- Database schema versioning: No structured migrations

- API rate limiting needs per-endpoint configuration

- Test coverage: Unit tests needed for critical paths

# 12. DevOps Handoff Checklist

## Pre-Launch (Before Beta)

- ☐ Configure Sentry for error tracking

- ☐ Setup daily automated database backups

- ☐ Create Vercel environment variables checklist

- ☐ Document runbooks for common issues

- ☐ Setup monitoring dashboard

- ☐ Create on-call rotation for support

## Phase 1 (Weeks 1-2)

- ☐ Monitor beta user activity daily

- ☐ Analyze Sentry error reports

- ☐ Review Vercel Analytics for bottlenecks

- ☐ Document any deployment issues

- ☐ Create incident response procedures

## Phase 2 (Weeks 3-8)

- ☐ Implement Redis caching strategy

- ☐ Add database indexes based on slow query analysis

- ☐ Setup PagerDuty incident alerting

- ☐ Configure CDN for static assets

- ☐ Establish SLA tracking

## Phase 3 (Weeks 9-16)

- ☐ Plan database cluster migration

- ☐ Implement multi-region disaster recovery

- ☐ Setup enterprise monitoring (Datadog)

- ☐ Configure WAF and DDoS protection

- ☐ Establish cost optimization reviews

# Contact & Support

## Key Contacts

Product Owner: Musaab Al Shargabi (alshargabi.musaab@gmail.com)

Platform: vitalwaveone.com

## Documentation

Complete architecture documentation available in project repository

UML diagrams: 10 detailed Mermaid diagrams covering system design

END OF DOCUMENT